Project Management Plan

RSI ACT APPLICATION

RSI and Overuse Injury Association of the ACT

Canberra, Australian Capital Territory

Date

16/02/2026

Table of Contents

Introduction	3

Project Management Approach	3

Project Scope	3

Milestone List	4

Communications Management Plan	5

Cost & Procurement Management Plan	6

Risk Management Plan	6

Risk Register	6

Staffing Management Plan	6

Resource and Cost Calendar	7

Sponsor Acceptance	8

# Introduction

The RSI and Overuse Injury Association of the ACT has been awarded a grant to develop a novel digital application (an app) to exist in synergy with the goals of the Association, primarily to improve awareness of RSI/OOS and the risks associated with this disease, to reduce the incidence and harm of the disease, and to provide a platform for patients to connect with other people suffering from this disease.  Currently no existing applications exist for these goals, and the Association believes that new technological developments will enable our team to develop a solution that supports patients with the disease and potentially helps to prevent incidence of RSI/OOS.

The RSI and Overuse Injury Association of the ACT has a successful history in supporting patients with RSI/OOS due to its community-focused approach, and members of the Association community benefit from the support, education and advice that the Association provides. This project aims to expand on these strengths by extended the existing work the Association does, i.e. delivering awareness and educational content to a wider audience, while providing further tangible benefits through the addition of features such as a Stand-and-Shake timer and a symptom tracking notes section.

# Project Management Approach

Project officers, Jakson Playford and William Prior, have responsibility for the management and execution of this project. Authority rests with the board of the RSI ACT organization (or delegate, hereby referred to as ‘The Board’). Decisions regarding the project will be presented by the aforementioned project officers to The Board for final approval. These decisions will include any changes to this document and included content, such as project scope or project planning.

All project and subsidiary management plans will be reviewed and approved by The Board.  All funding decisions will also be made by The Board.  Any delegation of approval authority to the project officers should be done in writing and be signed by both The Board and Project Officers.

The project team will consist of the project officers, Will and Jakson, who will perform all required technical implementation of the application (or contract necessary steps as required, with approval from The Board).

# Project Scope

The scope of RSI APP project includes the planning, design, development and testing for a novel application designed to increase awareness of RSI/OOS, reduce likelihood of the development of RSI/OOS in users, and to reduce existing symptoms of RSI/OOS.  The scope of this project also includes completion of all documentation, manuals, and training aids to be used in conjunction with the software, if any are required.  Project completion will occur when the software and documentation package has been successfully executed and applications have been released and are stable, on all platforms.

All Application project work will be performed internally and currently no plans exist for any portion of this project to be outsourced.

# Milestone List

The below chart lists the major milestones for the RSI APP Project.  This chart is comprised only of major project milestones such as completion of a project phase or gate review.  There may be smaller milestones which are not included on this chart but are included in the project schedule.  Any changes to these milestones or dates will be communicated to The Board for approval by the project officers.

| Milestone | Description | Date |
| --- | --- | --- |
| Protoype (Android) | Working application demonstration, with features working. Single platform (i.e. Android app) Not deployment ready. Homepage timer, notes, access to news feed + newsletter | 31/3/2026 |
| Feature/requirement list complete | All required features and requirements for the app gathered and approved. | 17/4/2026 |
| Risk Management Plan | All risks for the app listed and assessed, including mitigations | 30/4/2026 |
| Android App Complete and Released | All coding completed resulting in software prototype | 1/7/2026 |
| iOS App Complete and Released | All functionality tested and all identified errors corrected | 31/7/2026 |
| Desktop App Complete and release | Completed software and documentation transitioned to operations group to begin production | TBC |

# Communications Management Plan

This Communications Management Plan sets the communications framework for this project.  It will serve as a guide for communications throughout the life of the project and will be updated as communication requirements change.  This plan identifies and defines the roles of RSI APP project team members as they pertain to communications.  A project team directory is also included to provide contact information for all stakeholders directly involved in the project.

The project officers will take the lead role in ensuring effective communications on this project.

| Communication Type | Description | Frequency | Format | Participants/ Distribution | Deliverable | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Fortnightly Status Report | Email summary of project status | Weekly | Email | The Board, Team | Status Report | Project Officers |
| Weekly Project Team Meeting | Meeting to review action register and status | Weekly | In Person | Project Team | Updated Action Register | Project Officers |
| Project Milestone Reviews | Present closeout of project Milestones and kickoff next milestone phase | As Needed | In Person | The Board, Project Team | Phase completion report and phase kickoff | Project Officers |
| Technical Design Review | Review of any technical designs or work associated with the project | As Needed | In Person | Project Team | Technical Design Package | Project Officers |

Project team directory for all communications is:

| Name | Title | E mail |
| --- | --- | --- |
| Janine | CEO | j.davis@tsi.com |
| William Prior | Project Officer | wprior94@gmail.com |
| Jakson Playford | Project Officer | jaksonplayford@gmail.com |
| TBA | The Board member |  |

Communications Conduct:

Meetings:

The Project Officer will distribute a meeting agenda at least 1 days prior to any scheduled meeting and all participants are expected to review the agenda prior to the meeting.  Meeting minutes will be distributed no later than 24 hours after each meeting is completed.

# Cost & Procurement Management Plan

The Project Officers will be responsible for managing and reporting on the project’s cost throughout the duration of the project.  The Project Officers will present and review the project’s cost performance during the monthly project status meeting. Costs at this stage are likely to be primarily wages for the project officers, and thus cost management is likely to be a relatively minor element of project management. Any costs outside of wages will also be presented and will be managed through the procurement management procedure.

The Project Officers will provide oversight and management for all procurement activities under this project.  As procurement is likely to be minimal, all desired procurement will be presented to The Board with a brief description, advantages and disadvantages, with a description of the need.

In the event a procurement becomes necessary, the Project Officers will be responsible for management any selected vendor or external resource.  The Project Manager will also measure performance as it relates to the vendor providing necessary goods and/or services and communicate this to the purchasing and contracts groups.

# Risk Management Plan

TBC.

The risks for this project are expected to be minimal. See milestone list for completion date of the risk management plan and register.

# Risk Register

The Risk Register for this project is provided in Appendix C, Risk Register.

# Staffing Management Plan

The RSI APP project will consist of two Project Officers. The Project Officer role includes all responsibilities listed in this document, with the following also part of the role:

- Application Design (including UI)

- Technical implementation (Coding)

- Software testing

- Miscellaneous

For simplicity, this document refers to Project Officers as responsible, and thus the two project officers take joint responsibility for all tasks listed in this document. If Any changes to this arrangement need to be made (i.e. it becomes clear one Officer is taking a more design focused approach vs software testing approach), this may change and any changes will be communicated to The Board at a monthly review meeting.

# Resource and Cost Calendar

The RSI APP project will take a dynamic approach to resource allocation, however staffing schedules will be approximately:

16/02/2026 – 1/08/2026

- 6 hrs per week * 2

- 23 weeks

- $16,560 total staffing cost

Noting that these are approximate times and are subject to change

# Sponsor Acceptance

Approved by the Project Sponsor:

Date:

Janine Robertson

CEO